Weekly Status Update

Internship: AI-Based Wafer Cassette Inspection

Trymax Semiconductor Equipment B.V. | Anton Horvat

| Week | Week 1 (Feb 9 - Feb 14) | Phase | Phase 1: Onboarding |
| --- | --- | --- | --- |

# 1. What I Did This Week

This was my first week at Trymax. The focus was on understanding the company, the machines, and what exactly the project needs to deliver.

## Monday: First Day and Orientation

- Met with company supervisor and the software team. Got a tour of the facility and saw the NEO machines (UV and 2000 series) in person.

- Learned how the current cassette inspection works: a mechanical mapper on the robot arm checks each of the 25 slots one by one, taking around 30-45 seconds per cassette.

- Gathered initial technical information: the machines use an IPC (Windows), communication goes through SVCLog files, and the mapper outputs SlotOccupationState values.

- Discovered an important detail: the 2000 series robot sends different raw values (0,1,2,3,4,7,8,9) that the Trymax software translates into the standard SlotOccupationState format (0-6). This affects how I interpret the ground truth data.

## Tuesday - Thursday: Project Planning

- Created the Plan van Aanpak (project plan for Trymax), including scope definition, technical approach, and a 20-week planning.

- Defined three delivery levels for the internship coordinator to choose from (standalone dashboard, API integration, or full production system). Each level is documented with visualizations of what the end result looks like.

- Designed the dataset folder structure for data collection: each folder name encodes the 25-slot configuration using underscore-separated SlotOccupationState values. This means labels are embedded in the folder names, so no manual CSV labeling is needed.

- Created a Python script that generates the USB folder structure with 30 predefined configurations (common, single-fault, and multi-fault scenarios) for both 6-inch and 8-inch cassettes.

- Built mockup visualizations of the frontend dashboard to show stakeholders what the end product will look like.

## Friday: Documentation and Status Update

- Compiled this status update and started preparing the Fontys Project Plan (school requirement).

- Documented the robot raw format to SlotOccupationState translation mapping for the 2000 series.

## Fit Within Total Planning?

Yes. Week 1 is part of Phase 1 (Onboarding, weeks 1-3). The main goal this phase is to understand the domain, collect initial data, and set up the project. Planning documents and scope definition are right on track.

# 2. Plan for Next Week

Week 2 focuses on data collection and completing the school documentation.

- Start iPhone photography sessions at Trymax. Capture cassette images in the predefined folder configurations. Document camera distances, angles, and lighting conditions.

- Finalize and submit the Project Plan for Fontys (school requirement). This includes research questions, DOT Framework method mapping, and learning outcome connections.

- Get feedback from company supervisor on the Plan van Aanpak and delivery level choice.

- Begin exploring the SVCLog data format to understand how mapper results are currently stored.

- Set up the development environment: Python, jupyter.

# 3. Problems and Help Needed

| Issue | Impact | Help Needed |
| --- | --- | --- |
| Delivery level not yet confirmed by coordinator | Low (I can start with Level 1 regardless) | Need coordinator to indicate preferred level |
| Robot raw format mapping needs confirmation | Medium (affects ground truth labels) | Need software team to verify the translation table |
| No major blockers this week | - | - |

# Template for Future Weeks

Copy the structure below for each subsequent weekly update.

| Week | Week [X] ([dates]) | Phase | Phase [X]: [name] |
| --- | --- | --- | --- |

# 1. What I Did This Week

[Brief summary of the week's focus]

- [Activity 1: what you did and why]

- [Activity 2: what you did and why]

- [Activity 3: ...]

## Fit Within Total Planning?

[Yes/No. Explain if ahead or behind schedule and why.]

# 2. Plan for Next Week

- [Planned activity 1]

- [Planned activity 2]

- [Planned activity 3]

# 3. Problems and Help Needed

| Issue | Impact | Help Needed |
| --- | --- | --- |
| [Describe the problem] | [Low/Medium/High] | [What do you need] |